**Daily Scrum or Standup Meeting**

Team name: Group 10

Scrum Master: Keldon Boehmer

Date: 10/13/2022

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Keldon Boehmer | Assisted in researching User model conflict | Review other’s work | Other classes  Fall break |
| Zach Harrison | Assisted in researching User model conflict | Burndown Chart | Back dating from previous days’ work |
| Jensen Judkins | Nearly completed unit testing | Complete unit testing for user creation | Issue with Python sending cookie to create user |
| Noah Knight | Finish login navigation  Tied Account class custom model to Django User model, both are now accessible within the page | Menu/drink page UI, loading drinks from database  Customer Account page UI, ability to change username/balance | Fall break |
|  |  |  |  |

# Burndown

# Screenshot of you project board

